# MatchMind AI technical implementation and risk controls

Production architecture and verification specification

Prepared for the MatchMind product and engineering team. Baseline: 18 October 2026. This document consolidates the implementation plan and the risks behind evidence-backed football storytelling. It complements Product Strategy Version 2 and preserves the earlier architecture and requirements documents.

MatchMind is intended to help producers and match analysts discover, verify and publish useful football stories. The production design combines a shared match context, deterministic analysis, NetworkX, a knowledge graph, constrained AI and editorial approval. The local prototype implements only part of this design. This specification does not establish production readiness or guarantee zero hallucinations.

## How status is reported

Implemented means code exists and the named local checks provide evidence for a bounded capability. Partial means a useful control exists but does not cover the production failure scenario. Planned means design or acceptance requirements only. Unverified means integration code or configuration exists without observed end-to-end service behavior. Proposed owner roles and performance targets below are not assigned commitments or service guarantees.

## Current implementation baseline

| Area | Evidence in the local code | Production boundary |
| --- | --- | --- |
| Match engine | Synthetic validation, deterministic statistics and activity insights in core.py | Activity counts are not proof of tactical pressure or causation |
| Narratives and overlays | Evidence checks, audience and EN/ES variants, timed overlay windows | General sentence support and editorial approval are incomplete |
| NetworkX | Recipient-based passing networks and temporal comparisons | Legacy proxy edges remain labeled; provider-wide validity needs evaluation |
| Knowledge graph | Bolt adapters and mocked transaction tests | Live graph storage, retrieval and correction propagation are unverified |
| AI adapter | Optional sequential roles, timeouts, output filters and fallback | SDK construction is tested; live Foundry execution is unverified |
| Storage and replay | SQLite replay integrity and WebSocket resume | No production tenancy, distributed ordering or operational recovery proof |
| Research sources | SkillCorner tracking, synchronized Metrica excerpt and StatsBomb event analysis | Separate research matches; no licensed live feed or footage |

The latest recorded baseline is 55 backend tests passing across a suite run and a storage-test rerun after temporary-directory setup failures. Frontend builds and targeted tracking and ball-display checks passed locally. This document does not imply that its proposed production tests have run.

# Production architecture and match contracts

## One selected match drives all outputs

Provider adapters feed a canonical event log and a versioned match state. Deterministic calculations and NetworkX derive observations from that state. The knowledge graph connects observations to source versions and downstream stories. Evidence retrieval supplies bounded context to AI; validation and producer approval control publication. Replay, overlays and recaps use the same match context.

NetworkX and graph storage are distinct responsibilities. NetworkX computes measurements; the knowledge graph preserves relationships, context and provenance. The event log remains authoritative. Neither graph structure nor a fluent model response makes an unsupported claim true.

## Proposed canonical contracts

| Contract | Required fields and rules |
| --- | --- |
| MatchContext | workspace_id, match_id, provider, period, clock_seconds, state_version, quality_state and capability flags |
| EventVersion | provider event ID, stable internal ID, source version, sequence, event time, received time, payload hash and correction link |
| TrackingFrame | source frame and frequency, period and timestamp, coordinate convention, positions, detection quality and missing values |
| Observation | metric and algorithm version, source state, comparison windows, deterministic result, evidence IDs and limitations |
| EvidencePacket | observation IDs, exact event versions, permitted time window, measurements, provenance and data-quality flags |
| StoryVersion | structured claims, evidence packet ID, audience, language, model and prompt versions, validation and editorial state |
| PublishedOutput | approved story version, target surface, schedule, expiry, publication key and withdrawal or correction history |

These are proposed contracts, not existing API schemas. Current field names and research adapters do not yet implement this unified model.

## Source and timing boundaries

Keep provider IDs scoped by provider and match. Normalize pitch dimensions, attacking direction, periods and clock offsets before analysis. Preserve original coordinates and timestamps for audit. Missing data stays missing; event-only feeds cannot support continuous formation or speed claims. A halftime break, stoppage time or shootout must not be inferred from an absolute minute alone.

The research UI currently separates real-data clocks from the synthetic dashboard and overlays. Production must replace that separation with a shared match selector and context validation at every API, retrieval and publication boundary. Raw data from unrelated matches must never be silently combined.

# Knowledge graph implementation

## Foundation from the first stage

The knowledge graph is a core production component. Define its identities, relationships and version semantics alongside the match pipeline, before stories depend on them. Selecting and deploying a database can proceed in stages; evidence relationships cannot be deferred until after publication features are built.

Use the existing GraphRepository abstraction as a starting point. Evaluate Memgraph or Neo4j against actual queries, licensing, deployment and operations. Existing common Cypher support and mocked tests do not establish real database parity or production performance.

## Proposed relationship model

| Entity group | Relationships and constraints |
| --- | --- |
| Match and identity | Match has periods and teams; players participate with match-scoped identity mappings |
| Source history | EventVersion belongs to a match; a correction supersedes an earlier version without erasing audit history |
| Analysis | Observation uses an algorithm version and cites exact event versions and a state snapshot |
| Evidence and narrative | EvidencePacket supports structured claims in a StoryVersion; citations must support the stated relation |
| Editorial and publication | Approval authorizes a specific StoryVersion; PublishedOutput references that version and its schedule |

Store large raw payloads and tracking streams in suitable durable storage, with graph references and hashes. Avoid making the graph the only copy of provider data. Enforce workspace and match scope in both identifiers and queries.

## Queries required by the product

Why this moment matters retrieves the measurements and sequences supporting a candidate story. Ask the match retrieves only authorized facts within the selected clock window. A developing-story timeline records which new evidence strengthens, weakens or invalidates an observation. Recaps retrieve validated moments with their original evidence and approval state.

## Corrections are a dependency workflow

Persist a new source version, identify dependent observations and recompute their measurements. Mark affected story versions and scheduled outputs as requiring review. An approval for one version does not automatically authorize its replacement. Preserve producer decisions and use explicit correction or withdrawal records for published material.

Acceptance requires a corrected pass to identify every dependent artifact in the fixture graph, including scheduled overlays and recaps. Test the real database, interrupted rebuilds, idempotent retries and graph recovery against the canonical log. Do not claim automatic live correction handling until those checks pass.

# AI and editorial publication controls

## Current protection and its limits

core.validate_insight recomputes selected activity counts and checks exact evidence membership. narratives.py and overlays.py validate their supported outputs. These controls are useful for their specific schemas; they do not validate every possible football statement.

The optional agents.py workflow supplies validated facts to three sequential roles. Its final checks reject digits, some causal language, empty text and excessive length before substituting generated prose into a deterministic narrative. This is a conservative filter, not semantic proof. An invented player name, a number written in words or an unsupported causal paraphrase could evade it. Live model behavior has not been verified.

## Required publication sequence

- Calculate factual quantities in deterministic code and freeze the source state for the request.

- Retrieve a scoped evidence packet from canonical data and the knowledge graph. Do not retrieve future, superseded or unauthorized facts.

- Ask the model for structured claims with explicit evidence references, separating observation, interpretation and unavailable information.

- Validate schema, identifiers, source versions, arithmetic, time windows and the actual support for each claim. A valid citation ID alone is insufficient.

- Reject unsupported factual or causal claims. Use a clearly labeled verified fallback, a qualified draft or no story according to the failure policy.

- Require producer approval for the specific version, then schedule an idempotent publication with an expiry time.

- Reassess before publication and after source corrections. Record corrections and withdrawals for already published material.

## Editorial states and human responsibility

Proposed states are candidate, evidence_ready, draft, validation_failed, awaiting_review, approved, scheduled, published, expired, correction_required and withdrawn. Only an approved version with current evidence may transition to publication. A producer edit triggers revalidation; an altered factual claim must not inherit an earlier validation stamp.

## Evidence quality is not model certainty

Show whether data is detected, extrapolated, inferred, missing or corrected. Do not display an invented confidence percentage. Any probabilistic confidence score needs a defined interpretation and calibration against labeled examples. A model's self-reported confidence cannot establish factual accuracy.

# Risk register for analytical integrity

All priorities below are provisional assessments for the production design. A partial control is not a closed risk. Each risk must have an assigned owner before a pilot release.

| ID and priority | Failure scenario | Control and current status |
| --- | --- | --- |
| R01 Critical | AI invents an action, player, number or tactical cause | Partial: supported metrics are recomputed and generated prose is filtered. Planned: claim-level support validation, causal restrictions and adversarial evaluation. Fail closed for unverified claims. |
| R02 Critical | A story uses another match, clock interval or source | Partial: research views are labeled separately. Planned: context keys at every boundary, period-aware clocks and rejection of mixed evidence. |
| R03 High | Provider or competition changes reduce detector reliability | Planned: source-specific baselines, schema and distribution checks, labeled evaluation and review of detector applicability. Do not automatically retrain or change thresholds in production. |
| R04 High | A developing story stays active after contrary evidence | Partial: overlays expire. Planned: evidence validity windows, story reassessment and transitions to outdated or correction_required. |
| R05 Critical | A corrected event leaves wrong stories and recaps in use | Partial: replay storage rejects conflicting writes. That is not a correction workflow. Planned: immutable versions, graph dependency queries, recomputation and producer review. |
| R06 High | A true graph measurement is presented as proof of tactics | Partial: proxy and illustrative data labels exist. Planned: minimum evidence windows, sample adequacy checks, alternative explanations and evaluated detector rules. Graph centrality alone cannot prove a cause. |
| R07 High | Missing or extrapolated tracking is treated as exact observation | Partial: research quality labels and missing-position hiding. Planned: capability gates, source-specific quality propagation and suppression of unsupported spatial or speed metrics. |

## Safe analytical behavior

When source context is inconsistent, withhold the story rather than selecting a plausible match. When evidence is insufficient, explain the unavailable capability rather than estimating it without a label. When a detector is out of its validated domain, mark it unavailable or require review; a warning hidden in logs is insufficient.

# Risk register for operational delivery

| ID and priority | Failure scenario | Control and current status |
| --- | --- | --- |
| R08 Critical | Provider text or retrieved content injects instructions into AI | Planned: treat source text as data, allowlist tools and retrieval fields, enforce output schemas and test prompt injection. Prompt wording alone is not a security boundary. |
| R09 High | Model, provider or graph service fails or returns late | Partial: optional model calls have timeouts and labeled fallback. Planned: overall deadlines, bounded retries, circuit breakers and tested behavior for each dependency. |
| R10 High | Duplicates, reordering or reconnects cause double publication | Partial: synthetic event validation and replay resume. Planned: idempotency keys, durable cursors, late-event policies, transactional state transitions and publication deduplication. |
| R11 Critical | A user or AI tool reads another workspace's data or publishes without authority | Planned: authentication, scoped authorization, tenant isolation, editorial roles and audit tests. A local exit button is not authentication. |
| R12 High | Latency or AI cost makes the workflow unusable | Partial: local builds and bounded step timeouts. Planned: end-to-end budgets, load benchmarks, quotas, rate limits, caching and cost monitoring. |
| R13 High | Data, footage or character assets are used beyond their permissions | Partial: source notices retained and new research data excluded from release assets. Planned: a rights register and release review covering display, retention, derivatives and redistribution. |
| R14 High | A model, prompt or algorithm update silently changes outputs | Partial: deterministic seeds and replay integrity tests. Planned: versioned artifacts, regression datasets, approval of changes and tested rollback. |

## Safe failure behavior

Continue showing a labeled last-known state only when its age and validity are visible. Stop new publication when required evidence, authority or validation is unavailable. Use a verified deterministic fallback where appropriate; do not represent fallback as live AI. A timed-out draft must not publish after its match window has passed.

The current optional adapter can wait up to 12 seconds for each of three sequential model calls, plus overhead. That is not a verified live-broadcast latency budget. Replace step-only timeouts with an overall request deadline and explicitly test fallback, cancellation and stale-result rejection.

# Acceptance tests and evaluation

This is a proposed production acceptance matrix. Existing local test success does not mark these scenarios as passed. Store dated results, fixture versions, execution environment and evidence for each run.

| Test and risks | Required scenario | Acceptance evidence |
| --- | --- | --- |
| A01 R01 R06 | Invented player, unsupported cause, spelled-out number and irrelevant valid citation | Unsafe claim is rejected or withheld; no publication transition occurs; reason is recorded |
| A02 R02 | Overlapping period clocks, another match ID and future events | Correct period and source scope; cross-match and future evidence rejected |
| A03 R03 R07 | Changed schema, missing ball height, extrapolated tracking and unfamiliar source | Capability is labeled or blocked; invalid measurements are not silently produced |
| A04 R04 R05 | Contradictory evidence and a corrected pass supporting several stories | All dependent fixture artifacts are identified; approvals become stale; correction review is required |
| A05 R08 R11 | Malicious event text, unauthorized graph query and cross-workspace identifier | No unauthorized tool execution, data access or publication |
| A06 R09 R10 | Service interruption, duplicate events, reordered delivery and repeated publish request | Deterministic recovery or explicit fallback; no duplicate publication |
| A07 R12 R14 | Recorded load profile, slow model, prompt change and rollback | Latency, costs and regressions measured; late drafts rejected; prior version recoverable |
| A08 R13 | Restricted research data or unapproved asset included in release inputs | Packaging review blocks the release until permission or exclusion is documented |

## Evaluation datasets

Maintain deterministic synthetic fixtures, difficult negative cases, bilingual claim examples, corrected event streams and provider-specific samples whose use is authorized. Include events where no meaningful story should be generated. Prevent evaluation examples from leaking into prompt tuning or test-specific rules without an independent holdout.

Measure factual error, unsupported-claim rate, evidence relevance, abstention behavior, synchronization error, story usefulness and producer editing effort. Report denominators, coverage and failure categories. Human review is required for nuanced tactical interpretation. An additional model can assist evaluation but must not be the only judge of factual correctness.

A pilot gate should require every critical fixture to pass, no observed unauthorized access or duplicate publication in the defined matrix, reviewed unresolved limitations and explicit product approval. These results do not imply that unknown failures are impossible.

# Monitoring and incident response

## Separate the kinds of drift

Data drift concerns changes in input schemas, distributions or quality. Detector drift concerns declining usefulness or accuracy against labeled outcomes. Clock drift concerns synchronization across ingestion, replay and display. Story drift concerns an observation becoming outdated as new play develops. Monitor these separately; one generic confidence indicator cannot represent them all.

| Signal | Collection and comparison | Required action and proposed owner |
| --- | --- | --- |
| Schema and identity failures | Rejected events, unknown IDs, missing fields and provider versions | Quarantine invalid records and inspect adapter changes; data engineering |
| Source quality and drift | Missing or extrapolated rates and feature distributions by provider and competition | Compare with a defined baseline; review affected detector availability; analytics |
| Clock and freshness | Event time, received time, state watermark, display time and story age | Suppress stale outputs and surface a freshness warning; platform engineering |
| Claim and retrieval failures | Validation reasons, irrelevant evidence and unsupported statements in sampled review | Investigate model or retrieval versions; AI engineering and editorial lead |
| Publication correctness | Duplicate keys, stale approvals, correction and withdrawal events | Halt affected publication paths and reconcile state; platform and editorial |
| Latency and costs | End-to-end percentiles, queue depth, token usage, retries and per-match spend | Apply quotas or fallback and investigate capacity; platform and AI engineering |

## Thresholds must be based on an agreed profile

Before setting numerical production targets, define event rates, tracking frequency, concurrent matches, users, model and deployment region. Establish a baseline for each provider. Proposed drift thresholds and alert windows need validation against normal match variation; an alert is a review trigger, not proof that the model is wrong.

## Incident workflow

Pause new publication for the affected match or workspace, record the incident context and preserve relevant versions. Establish the last trustworthy state, repair or replay from the canonical log, recompute affected artifacts and request editorial review. Record corrections to outputs already published. Re-enable only after verification and a named release decision.

Logs should use correlation IDs and source references without secrets or unnecessary personal information. Define retention and access policies, alert ownership and an escalation route before a production pilot.

# Security and release requirements

## Workspace and editorial boundaries

Add authentication, workspace membership and server-side authorization. Define analyst, producer and administrator permissions around actual actions. Protect graph queries, source exports and publishing endpoints; UI visibility is not authorization. Use least-privilege database and AI identities, environment-based secret management and redacted diagnostics.

Every publication requires an auditable user or approved automation identity. Store actor, timestamp, story version, evidence state and action. Editing an approved draft must invalidate or renew the approval according to policy. Authentication and this workflow are planned; the current local prototype has no production access controls.

## Data and rights boundaries

Maintain a source rights register with permitted environments, display surfaces, retention, derivative outputs, redistribution, expiry and attribution. The StatsBomb integration remains local noncommercial research. Metrica source notices do not establish blanket commercial permission. Tracking access does not grant video or player-likeness rights. Obtain appropriate permissions before a commercial pilot or public release.

For the hackathon, keep synthetic football-realistic data as the core demonstration. Public repository and submission terms require a separate publication review. The official rules retain entrant ownership but grant broad use rights over submissions; review the actual scope before submitting a commercial product. This specification is not a legal clearance or permission to publish.

## Proposed release gates

- Source and asset permissions are documented for the intended release; restricted research files are excluded.

- The selected match, clock and evidence versions agree across critical screens and APIs.

- Critical acceptance fixtures pass and unresolved analytical limits are visible to users.

- Authentication, workspace isolation and editorial permissions are tested against real storage.

- Backup, restore, graph rebuild, correction propagation and rollback exercises have recorded results.

- Live AI claims have observed service traces; fallback is labeled and can be tested deliberately.

- Latency, capacity, cost and incident ownership are agreed for the pilot profile.

No public release, Azure deployment, paid procurement or submission is authorized merely by writing this plan. Continue local work until those actions are explicitly requested and any necessary permissions are resolved.

# Implementation sequence and reference map

## Build complete slices with evidence

| Stage | Implementation work | Exit condition |
| --- | --- | --- |
| 1 Foundations | Canonical match context, versioned source log, graph schema and capability contracts | One match and period model; stable identities; evidence retrieval fixtures |
| 2 Story card | NetworkX observation, graph-backed evidence, structured draft and review state | Claim inspection, source replay and producer edits behave consistently |
| 3 Reliable publication | Approval, scheduling, idempotency, expiry and correction dependencies | Duplicate, stale and corrected outputs pass fault tests |
| 4 AI and personalization | Verified Foundry calls, bounded orchestration, audience and language evaluation | Real traces and semantic support evaluation; safe fallback |
| 5 Questions and recaps | Ask the match, developing-story history and verified recap assembly | Answers and recaps preserve time scope and source versions |
| 6 Production pilot | Authorized source, authenticated workspace, monitoring and recovery | Pilot release gates and user adoption measures reviewed |

## Existing implementation locations

backend/app/core.py implements the synthetic engine and supported insight validation; narratives.py and overlays.py provide deterministic outputs; agents.py contains the optional AI workflow; store.py handles replay persistence; graph/ contains NetworkX and repository code; research.py serves local research datasets.

frontend/src/main.tsx contains workspace and source selection. TrackingReplay.tsx and trackingData.ts handle tracking playback; StatsBombResearch.tsx provides event analysis; HumanPlayers.tsx renders generic players. The proposed contracts are not yet implemented across these modules.

## Proposed implementation locations

Add dedicated match-context, adapter, event-version, evidence, claim, publication and correction modules. Expand the graph repository with scoped queries and migrations. Agree ownership and API contracts before implementation.

## Source documents and maintenance

Read Product Strategy Version 2, GRAPH_INTELLIGENCE_ARCHITECTURE.md, REAL_DATA_SOURCES.md, VERIFICATION_2026_10_17.md and VSCODE_SETUP_AND_TEST_PLAN.md alongside this specification. Dated updates supersede older milestone counts and proxy-edge descriptions; historical verification remains preserved.

Official rules: https://github.com/microsoft/insidethegamehackathon/blob/main/OFFICIAL%20RULES.md

Maintain dated code references, test evidence, unresolved risks and operational owners after each slice. Reassess controls when changing provider, model, graph database or deployment profile.