# MatchMind AI product strategy

Production vision and delivery priorities

Prepared for the MatchMind product and engineering team. This document consolidates our decisions about product value, real datasets, graph intelligence, production readiness and the hackathon milestone. Status reflects the local implementation discussed on 18 October 2026.

## The product direction

We are building MatchMind for sustained production use. A successful hackathon demonstration is an early milestone; adoption depends on helping users make better editorial decisions with less effort and with evidence they can inspect.

Our proposed product is a visual match-intelligence and storytelling workspace. It should identify a meaningful moment, explain why it matters, show the supporting evidence and help a producer turn it into an audience-appropriate story.

This is a product hypothesis. We have not established competitive uniqueness, customer demand or production readiness. Those claims need comparison with alternatives and observation of prospective users doing real work.

## Who should use it first

| User | Recurring task | Expected benefit |
| --- | --- | --- |
| Broadcast producers and match analysts | Find, verify and prepare a useful match story | Less searching and a shorter path to an approved output |
| Coaches and club analysts | Review sequences, team shape and passing relationships | Visual evidence for performance discussions |
| Players and academies | Understand positioning and decisions | Clearer review of particular actions |
| Fans and educators | Understand how and why a moment developed | Accessible explanations tailored to interests |

Recommended initial adoption audience: broadcast producers and match analysts. This matches the Studio interface and gives us a specific workflow to validate. The other audiences are expansion opportunities, not four simultaneous product commitments.

# A distinctive editorial workflow

The proposed differentiator is the connection between discovery, evidence and publication. Charts and fluent text alone do not establish a useful product. The system must help a user decide what to say, understand the support for it and control what reaches an audience.

## An example worth testing

A team has been progressing through a particular midfielder. During a later passage, that player receives fewer completed passes and the usual passing route becomes less active. MatchMind identifies the change and retrieves the relevant sequences. If synchronized tracking is available, it examines the nearby passing options and spacing.

The system must distinguish observation from explanation. A decline in passing connections does not by itself prove that an opponent caused it. A story should state the measured change, describe the available spatial evidence and qualify any suggested cause.

## From event to approved story

1  Detect a candidate moment using source events, graph measurements and available tracking.

2  Assemble an evidence packet with source IDs, timestamps, comparison windows, data quality and calculation details.

3  Draft a Why this moment matters story card with the observation, relevance, supporting replay and limitations.

4  Adapt the wording for a broadcaster, analyst or fan and the selected language.

5  Let a producer inspect, edit, approve or reject the draft before scheduling an overlay or recap.

6  Track publication versions and flag affected stories if the source is corrected.

## The first signature feature

Build an evidence-backed Why this moment matters card synchronized with the selected match. It should offer a concise explanation, a selectable replay moment, source evidence, a quality indicator and an editable producer draft. Editorial approval and automatic correction propagation are proposed capabilities, not verified features of the current app.

## What a useful story must contain

A specific claim; an appropriate comparison or match context; inspectable evidence; a clear distinction between measured facts and interpretation; an audience-specific output; and a producer decision. Unsupported observations should be withheld or labeled as uncertain, rather than dressed up as tactical conclusions.

# What the datasets contribute

Real samples help us test movement and analytical calculations against recorded football situations. They do not automatically make a finding correct, confer footage rights or validate the product as a whole. Matches from different providers must remain separate unless a reliable identity and timing alignment is established.

| Source | Added locally | What it enables |
| --- | --- | --- |
| Synthetic scenario | Deterministic match events, scoring, recipients and streamed replay | Reproducible tests and the core hackathon demonstration |
| SkillCorner | A two-minute tracking excerpt from Melbourne Victory v Auckland, 17 May 2025 | Recorded player and ball movement, spacing and team width and depth |
| Metrica Sports | 3,001 frames at 25 Hz and 35 synchronized events from anonymous Sample Game 1 | Event-to-replay inspection, source-based counts and a goal update at the shot end frame |
| StatsBomb | 4,407 events from Argentina v France, World Cup final 2022 | Passing networks, shot locations, source xG and event evidence |

## The important boundary today

The real-data views use their own matches and clocks. The surrounding synthetic dashboard, narrative queue and overlays are not a unified analysis of the selected research match. The app labels this separation. A production version needs one selected match context to drive every panel and published output.

## Movement and visual realism

Tracking supplies recorded coordinates, including provider estimates where available. It does not provide exact player likenesses, body motions or licensed match video. The current character models, kits and running animations are illustrative. SkillCorner distinguishes detected and extrapolated positions; Metrica lacks those quality flags and ball height. Missing positions should remain unavailable rather than be invented.

## Rights and commercial access

The SkillCorner MIT notice is retained. Metrica attribution and its source usage notice are retained without assuming blanket commercial permission. StatsBomb is configured for local noncommercial research under its published agreement. The new StatsBomb and Metrica source files are excluded from Git and Docker deployment assets. Production use needs provider-specific permissions for access, display, derived outputs, retention and redistribution. Live feeds and match footage require their own arrangements.

# NetworkX and the knowledge graph

## NetworkX discovers measurable patterns

A passing graph represents players as nodes and passes as directed connections. NetworkX can measure connection strength, passing involvement and changes between time windows. This helps identify dominant partnerships, dependence on particular players and routes that become less active. Advanced measures must be evaluated for stability and football relevance before they become product claims.

Our StatsBomb implementation uses completed passes with explicit recipients. Each weighted connection retains its source event IDs. Displayed node locations are mean event locations, not tracking positions or a formation. The synthetic analysis also uses recipient-based passing networks, with a labeled proxy fallback for older fixtures.

## The knowledge graph preserves relationships and context

A production knowledge graph would link matches, periods, teams, players, possessions, events, observations, evidence packets, story versions and publication decisions. For example: a player made a pass to a teammate during a possession that led to a shot; an observation cites that sequence; an approved story explains the observation.

The knowledge graph is a core production component, designed alongside the shared match pipeline. Its schema, stable identities, evidence links and event versions belong in the first stage. Database selection and deployment can progress in stages; the evidence relationships must exist before AI explanations and publication depend on them.

| Responsibility | NetworkX | Knowledge graph |
| --- | --- | --- |
| Primary role | Compute network measurements | Store and retrieve relationships and provenance |
| Typical input | Validated passes and time windows | Events, identities, observations and story versions |
| Typical output | A measured change or candidate pattern | Supporting sequences and relevant context |
| Correction handling | Recompute affected measurements | Find and invalidate affected observations and stories |

## How they work together

Validated match events feed NetworkX analysis and a knowledge graph of context and evidence. AI retrieves the relevant measurements and sequences, drafts an explanation and passes it to producer review. Approved versions drive overlays and recaps. NetworkX computes patterns; the knowledge graph preserves their support and downstream dependencies.

NetworkX analysis works locally. Existing graph database adapters have limited mocked verification; a production knowledge graph, live database behavior and correction propagation still require implementation and testing.

# Production foundations and current gaps

The present system is a working local prototype. Production readiness means repeatable behavior, controlled access, durable state and trustworthy outputs under incomplete, delayed and corrected data. A polished interface and passing unit tests are necessary evidence, but are not sufficient proof of readiness.

| Area | Verified foundation | Work still required |
| --- | --- | --- |
| Data and time | Synthetic stream, reconnect resume and separate research adapters | One match context, period-aware clocks, stable IDs, deduplication, late events and corrections |
| Persistence | SQLite replay persistence and integrity checks | Production storage, knowledge graph schema, migrations, backups, recovery and concurrency |
| AI and language | Evidence-checked deterministic narratives; English and Spanish modes | Verified Foundry inference, orchestration traces, multilingual evaluation and full recaps |
| Editorial workflow | Studio preview, timed overlays and presentation controls | Editable drafts, approval permissions, scheduling, version history and withdrawal |
| Identity and access | Local workspace exit control | Authentication, workspaces, roles, tenant isolation and audit trails |
| Operations | Local builds and automated checks | Deployment verification, monitoring, incident handling, load tests and cost controls |

## One match should drive every output

Introduce a canonical match context and knowledge graph foundation together: provider identity, period and clock, stable event IDs, source versions and provenance. Connect observations, evidence, story versions and published outputs to that context. Every panel must use the selected match; event-only sources must keep tracking-dependent metrics unavailable.

## AI needs a controlled publication boundary

Compute factual quantities in deterministic code and supply evidence to the model. Validate generated claims, numbers and source IDs before publication. Keep the measured facts separate from interpretation, record model and prompt versions and test failure cases. Claims of confidence need calibration; a low data-quality flag is not a calibrated probability.

Live Foundry calls and Azure hosting are unverified. Local SDK construction and deterministic fallback are not evidence of live AI. Today’s scope remains local; Azure setup and commercial provider agreements are later activities, not implicit authorization to deploy or spend.

# Delivery roadmap and adoption evidence

Prioritize a complete workflow that users can evaluate. The sequence below is proposed; it is not a committed schedule or a promise that production readiness can be completed within the hackathon.

| Stage | Deliverable | Evidence required to move on |
| --- | --- | --- |
| 1 Match and graph foundations | Shared match context, graph schema, stable IDs and evidence links | No cross-match leakage; versioned sources and retrievable evidence |
| 2 Signature story card | Graph-backed evidence retrieval, replay and editable explanation | Every claim links to evidence; a producer can review the draft |
| 3 Stories and personalization | Developing-story timeline, recaps and audience or player interests | Supported updates, no future leakage and distinct user experiences |
| 4 Verified AI and graph queries | Foundry execution, Ask the match and tested graph storage | Real traces, grounded answers, useful handoffs and query tests |
| 5 Production pilot | Authorized feed, secure workspace and graph correction propagation | Affected stories flagged; recovery, isolation and monitoring verified |
| 6 Submission and rollout | Accessible demo, documented architecture and staged release | Reproducible setup, permissions review and honest product claims |

## How we test whether users want it

Observe broadcast producers and match analysts using the prototype on representative tasks. Ask them to find a meaningful sequence, inspect its evidence, edit the explanation and prepare an output. Compare this with their current workflow before setting improvement targets.

| Question | Measure |
| --- | --- |
| Are suggestions useful? | Accepted, edited and rejected stories with reasons |
| Does it save effort? | Time from event discovery to approved story against a baseline |
| Can users trust it? | Factual error rate, unsupported claims and correction handling |
| Will they return? | Repeated use, completed review tasks and willingness to pilot |

No adoption, accuracy, time-saving or uniqueness targets have yet been validated. Set thresholds with pilot users, include unsuccessful cases and avoid treating a compelling demonstration as proof of demand.

# The hackathon milestone and decisions

MatchMind aligns with the Inside the Game challenge as a match-intelligence and storytelling studio. The hackathon should demonstrate a focused production-shaped workflow on synthetic football-realistic events. Real-data research remains supporting work, subject to source permissions.

## What the submission still needs

Complete the synthetic event-to-explanation-to-overlay flow and automated recaps. Demonstrate genuinely different audience experiences. Verify Microsoft AI execution and useful agent handoffs before describing them as working. Provide a reproducible public code repository, a working demo or test build, testing instructions and an English pitch with a demonstration video under two minutes. Cloud hosting is one access option; the rules also permit a functioning demo or test build.

The official rules specify synthetic data, third-party permissions and five equally weighted judging areas: technological implementation, agentic design and innovation, real-world impact, user experience and presentation, and category adherence. Listing Microsoft technologies is not equivalent to demonstrating their value. We should select a category only when the implementation supports it.

## Dates to manage

| Milestone | Official Pacific time |
| --- | --- |
| Registration closes | 20 October 2026 at 12 noon |
| Project submission closes | 27 October 2026 at 11 59 pm |
| Judging period ends | 10 November 2026 at 11 59 pm |

## Decisions already established

Build for production adoption beyond the hackathon. Keep current work local and use free assets and samples. Make synthetic data the submission core and keep research matches separate. Treat the knowledge graph and shared match context as core foundations, with evidence-backed storytelling, producer control, correction handling and commercial data permissions.

## Open decisions

Validate the initial customer segment and editorial workflow; define the paid-product value proposition; choose an authorized production data provider; establish pilot success thresholds; choose a category and Microsoft architecture; and agree the security, reliability and support expectations for a first production pilot.

# Sources and verification record

The discussion and local implementation records are the basis for this working strategy. They describe a point in time and do not certify production readiness, commercial rights or eligibility. Recheck the official rules and provider terms before submission or distribution.

## References and status evidence

Official rules: https://github.com/microsoft/insidethegamehackathon/blob/main/OFFICIAL%20RULES.md

Data sources: github.com/SkillCorner/opendata; github.com/metrica-sports/sample-data; github.com/statsbomb/open-data. Retained provider terms govern use.

Local implementation evidence: docs/REAL_DATA_SOURCES.md; docs/REAL_TRACKING_REPLAY.md; docs/VERIFICATION_2026_10_17.md; docs/RELEASE_CHECKLIST.md. Older milestone notes are historical; this document does not replace executable verification.

## What the current checks establish

| Evidence | Scope and limit |
| --- | --- |
| Backend verification | 55 backend tests passed across the suite and a rerun of the storage test after resolving a temporary-directory setup issue. This does not establish live provider or cloud behavior. |
| Tracking checks | Coordinate mapping and interpolation were checked across 1,201 SkillCorner frames and 3,001 Metrica frames. Goal timing and ball-display height calculations have targeted checks. |
| Browser and build checks | Local research controls, source switching, evidence selection and production frontend builds were verified. This is not a production load or accessibility certification. |
| AI and graph database status | Optional SDK construction and mocked graph adapter tests exist. Live Foundry inference, real database behavior and end-to-end correction propagation remain unverified. |

## How to use this document

Use the product hypothesis to choose the next vertical slice and the roadmap to define its acceptance evidence. Keep status claims tied to dated tests. Update this document after customer interviews, provider agreements, live AI verification and a production pilot; do not carry prototype assumptions into a commercial launch unchanged.

# Knowledge graph delivery plan

Revision 2 makes the knowledge graph explicit in the core architecture and roadmap. It also places Ask the match, developing stories and correction handling around the same evidence model. These are planned production capabilities; the current graph adapters do not establish their completion.

## Core relationships

Model Match, Period, Team, Player, Possession, EventVersion, Observation, EvidencePacket, StoryVersion, Approval and PublishedOutput. Events belong to a match and period; observations cite event versions; story versions explain observations; approvals authorize specific versions; published outputs reference the approved story and scheduling context.

Keep raw provider records in durable source storage. Use the graph to preserve relationships and provenance, and NetworkX to compute network measurements from validated projections. Record the algorithm version, comparison window and inputs behind each observation.

## Features built on the graph

Why this moment matters retrieves the supporting sequences and measurements for an editable story. Ask the match answers from authorized evidence in the selected match and clock window. The developing-story timeline records when an observation strengthens, weakens or becomes outdated. Recaps reuse verified moments while retaining evidence links.

## Corrections and editorial control

A corrected source creates a new event version. Identify affected measurements and recompute them, then flag dependent observations, story drafts, scheduled overlays and recaps for review. Preserve the prior version and producer decisions. Published material needs a recorded correction or withdrawal decision; it must not silently change.

## Acceptance evidence

Each displayed claim resolves to the correct match, event versions, calculation and replay interval.

Queries respect the selected match clock and workspace permissions, without future-event leakage.

A corrected pass identifies every dependent observation and story and triggers the defined review state.

Graph queries and failure recovery are verified against a real database; mocked adapter tests are insufficient.

Database choice is based on demonstrated query, operational and cost needs. The graph remains in the design while that choice is validated.